Work Breakdown Structure for DAQ for JRA1, Version0, 14 December 2005

- 1st version of WBS for Demonstrator:

  - Milestones:

    - 1 Design, April 1, 2006:

    - 2 Construction, January 2007

    - 3 Delivery, July 2007

  - Deliverables 1:

    - Strasbourg:

      - Existing raw data (noise, source, telescope)

      - MIMOSTAR-2 x 3

      - USB Board w/o D/R (1 + 1 later)

      - User training: March 13 - 17 (date to be reiterated)

    - Geneva:

      - Design of data & program strucuture

      - algorithms

      - interprocess communication

      - TLU design

    - Milano:

      - Board schematic

      - FPGA LVDS design

      - Interface definition

    - Bonn/Mannheim:

      - DAQ Code, "Physicist Documentation“

  - Deliverables 2:

    - Strasbourg:

      - Delivery of >= 2 MIMOSTAR-3M, thinned to 120 microns, Integrated on front-end, fully alive

      - Spare USB board (D/R not mandatory)

    - Milano:

      - EURDB prototype board functional (D/R not mandatory)

      - mother + daughter for MIMOSTAR-2

    - Geneva:

      - Close to full DAQ for demonstrator

      - TLU

    - Bonn/Mannheim

      - Dataproducer and monitoring for DUT